ARTISANAL BIOCHAR PROJECT

Economic Feasibility Report · 5 Kon-Tiki Kilns · India

CSI Global Artisan C-Sink Certified  |  Gujarat, India  |  April 2026

| Project Parameter | Value |
| --- | --- |
| Technology | 5 × Kon-Tiki Flame Curtain Kilns (1,500L each) |
| Feedstock | Cotton Stalks 50% · Rice Husk 30% · Bagasse 20% |
| Carbon Standard | CSI Global Artisan C-Sink v1.0 (2024) |
| Annual Biochar | ~143 tonnes at full capacity |
| Annual Carbon Credits | ~299 tCO2e (net, after 10% buffer) |
| Total Project Cost | ₹15.3 Lakhs (one-time) |
| Annual Revenue (Base) | ₹38.5 Lakhs |
| Payback Period | ~1.0 year (Base Case) |

Prepared by: Research & Operations Analyst  |  For Internal Board Review

1.  IS THIS PROJECT VIABLE? — SNAPSHOT

Short answer: Yes — at the base carbon credit price (USD 135/tCO2e), 5 Kon-Tiki kilns generate an EBITDA of ₹20.1 Lakhs/year against a one-time investment of ₹15.3 Lakhs. Payback is achieved in under 1.2 years. The project becomes marginal only if credit prices fall below USD 70/tCO2e — far below current market levels of USD 125–187/tCO2e (S&P Global Platts, Nov 2025).

Cost & Revenue at a Glance

|  | Conservative USD 100/t | Base Case USD 135/t | Premium USD 187/t |
| --- | --- | --- | --- |
| Annual Revenue (₹L) | ₹30.6 | ₹38.5 | ₹50.2 |
| Annual OpEx (₹L) | ₹21.8 | ₹21.8 | ₹21.8 |
| EBITDA (₹L) | ₹8.8 | ₹16.7 | ₹28.4 |
| Net Profit After Tax (₹L) | ₹5.9 | ₹11.2 | ₹19.1 |
| Payback Period | ~1.7 yrs | ~1.0 yr | < 1 yr |
| 10-Year Cumulative Profit (₹L) | ₹59 | ₹112 | ₹191 |

📌  Base Case assumes USD 135/tCO2e — the S&P Platts assessed price for India CSI artisanal credits (Nov 2025). The project is viable across all three scenarios.

Full Cost Breakdown

| Cost Component | Type | Annual (₹L) | Note |
| --- | --- | --- | --- |
| Biomass Procurement (840t × ₹580) | Variable | ₹4.87 | Cotton stalk, rice husk, bagasse blend |
| Biomass Transport (₹300/t) | Variable | ₹2.52 | 30–50 km radius collection |
| Labour — 4 Kiln Operators | Fixed | ₹5.76 | ₹12,000/person/month |
| C-Sink Manager (CSI Mandatory) | Fixed | ₹3.60 | ₹30,000/month — CSI accredited |
| CSI Annual Recertification | Fixed | ₹0.80 | ~€800/year — non-negotiable |
| Lab Analysis (2×/yr, WBC) | Fixed | ₹0.60 | PAH, metals, Corg — mandatory |
| Utilities + Maintenance + Admin | Fixed | ₹1.51 | Water, repairs, insurance |
| Brokerage (10% of credit rev.) | Variable | ₹3.39 | Platform/broker fee |
| TOTAL ANNUAL OPEX |  | ₹21.77 |  |

| One-Time CapEx Item | Amount (₹L) | Basis |
| --- | --- | --- |
| 5 × Kon-Tiki Kilns (1,500L each) | ₹2.25 | ₹45,000/kiln — mild steel, locally fabricated |
| Biomass + Biochar Storage Sheds | ₹2.00 | ₹40,000/kiln — tin roof, semi-permanent |
| Water, Quench System, Lab Equip | ₹1.75 | Tank + pump + digital scale + test kits |
| MRV Setup (CSI Smartphone App) | ₹0.50 | 5 phones + app training |
| CSI Registration + Yr 1 Cert. | ₹2.50 | ~€2,500 — C-Sink Manager training |
| Working Capital (3 months OpEx) | ₹5.44 | Cash buffer for biomass procurement |
| Contingency (10%) | ₹1.44 | 10% of all above |
| TOTAL CAPITAL INVESTMENT | ₹15.34 Lakhs | USD ~18,260 @ ₹84/USD |

💡  CapEx is low because Kon-Tiki kilns are simple mild-steel cones — no moving parts, no external power needed. A village blacksmith can fabricate one in 2 days.

2.  BIOMASS → BIOCHAR → CARBON CREDIT: THE CONVERSION CHAIN

The single most important ratio to understand: 6 kg of dry biomass → 1 kg of biochar → 2.32 kg CO2 permanently removed. At 5 kilns running 280 days/year, the project needs 840 tonnes of biomass to produce 143 tonnes of biochar.

| Stage | Input | Output | Ratio | What controls this? |
| --- | --- | --- | --- | --- |
| Biomass → Dry Biomass | 840 t wet | 714 t dry | 85% | Moisture content (target 15%) |
| Dry Biomass → Biochar | 714 t dry | 143 t biochar | 20% | Kiln temp (550–700°C), feed size |
| Biochar → Gross Credits | 143 t biochar | 332 tCO2e | ×2.32 | Corg % × stability × 44/12 |
| Gross → Net Credits (buffer) | 332 tCO2e | 299 tCO2e | 90% | 10% to CSI permanence buffer |
| Credits → Revenue (Base) | 299 tCO2e | ₹33.9 Lakhs | USD 135/t × ₹84 | Market price × FX rate |

Viability Ranges — What Must Stay in Range

| Variable | Minimum (project breaks even) | Target (base case) | Maximum (premium quality) | Impact if Out of Range |
| --- | --- | --- | --- | --- |
| Biochar Yield (% dry biomass) | 17% | 20% | 25% | Below 17% → revenue drops ~15% |
| Carbon Content (% Corg) | 60% | 72% | 85% | Below 60% → not CSI certifiable |
| H/Corg Ratio | < 0.7 | ~0.45 | — | Above 0.7 → fails stability test |
| Carbon Credit Price | USD 70/t | USD 135/t | USD 187/t | Below USD 70 → EBITDA negative |
| Biomass Moisture at Feed | < 25% | ~15% | — | Above 25% → yield collapses |
| Annual Biomass Supply | 750 t/yr | 840 t/yr | 1,050 t/yr | Below 750t → under break-even |
| Non-Permanence Leakage | < 15% | 10% (buffered) | — | CSI buffer absorbs up to 10% |
| Credit Price Discount (India) | < 20% vs intl | ~10% | — | Artisanal credits assessed @ USD 125–135 |

📌  The 1/3 rule of thumb: if you assume ~33% yield (higher-end retort or well-managed Kon-Tiki), you need 430t biomass for 143t biochar. At 20% yield (conservative), you need 714t dry = 840t wet. We use the conservative 20% figure in all projections.

Indian Biomass — Best Sources for Gujarat Context

| Feedstock | Availability | Farm Gate ₹/t | Biochar Corg% | Why Use It |
| --- | --- | --- | --- | --- |
| Cotton Stalks (50%) | Gujarat, Mah. | ₹800 | 70–78% | Abundant post-harvest, high carbon |
| Rice Husk (30%) | Local mills | ₹400 | 40–50% | Very cheap; blends to average up |
| Sugarcane Bagasse (20%) | Sugar mills | ₹300 | 45–52% | Near-zero cost co-product |
| Bamboo (upgrade option) | MP, NE India | ₹700 | 75–88% | Best Corg — use for premium quality |
| Coconut Shell (upgrade) | Gujarat coast | ₹600 | 75–82% | Excellent for EBC-Agro Premium cert. |

💡  Blended feedstock target: achieve Corg ≥ 72% — blend 50% cotton stalk with 20% bamboo/coconut shell to unlock USD 164–187/t premium pricing without changing any other project parameter.

3.  CARBON CREDIT PATHWAY & PAYBACK

How Carbon Credits Are Generated

Every tonne of biochar permanently locked into soil removes CO2 from the atmosphere for 1,000+ years. CSI's methodology converts this into a tradeable Carbon Dioxide Removal Credit (CDRC). For this project: 143t biochar × 2.32 CO2e factor = 332 gross tCO2e/year. After the 10% permanence buffer (deposited in CSI registry): 299 net credits per year — each worth USD 100–187 on the voluntary carbon market.

| Credit Route Step | Who Does It | When | Cost / Fee |
| --- | --- | --- | --- |
| 1. CSI Registration & Project Setup | C-Sink Manager + CSI | Month 3–5 | ₹2.5L (one-time) |
| 2. Artisan Producer Training | C-Sink Manager | Month 3–4 | ₹0.15L (one-time) |
| 3. First Production Burns | Operations Team | Month 5–6 | Part of OpEx |
| 4. Smartphone MRV — batch logging | Each operator | Every burn | CSI app (free) |
| 5. First Lab Analysis (WBC) | Accredited lab | Month 5–6 | ₹0.60L/yr |
| 6. Certifier Inspection | CSI-accredited auditor | Month 6 | Part of cert. fee |
| 7. First Credit Issuance | CSI Registry | Month 8–10 | ₹0.80L/yr (annual fee) |
| 8. Sale to Buyer (Puro.earth/direct) | Business Dev / Broker | Ongoing | 10% brokerage |
| 9. Annual Recertification | C-Sink Manager + CSI | Year-end | ₹0.80L/yr |

Payback Analysis — Q: Is 3–5 Years Achievable?

| Scenario | CapEx (₹L) | Annual FCF (₹L) | Payback | Verdict |
| --- | --- | --- | --- | --- |
| Conservative — USD 100/t | ₹15.3 | ₹9.4 | ~1.6 yrs | ✅ Well within 3 yrs |
| Base Case — USD 135/t | ₹15.3 | ₹15.4 | ~1.0 yr | ✅ Payback in Year 1 |
| Premium — USD 187/t | ₹15.3 | ₹21.3 | < 1 yr | ✅ Payback in < 1 yr |
| Break-Even Price — USD 70/t | ₹15.3 | ₹0 | Never | ❌ Not viable |

📌  Free Cash Flow (FCF) = Net Profit After Tax + Depreciation. Even at the most conservative price (USD 100/t), payback is ~1.6 years — far inside the 3–5 year threshold. The project does NOT need premium pricing to be viable.

What to Change If Payback Needs to Improve

| Lever | Current | Change To | Impact on EBITDA | Ease |
| --- | --- | --- | --- | --- |
| Feedstock quality (Corg%) | 72% (blended) | 80%+ (bamboo/coconut) | + ₹5–8L/yr | Easy — source switch |
| Credit price (quality upgrade) | USD 135 | USD 164–187 | + ₹4–6L/yr | Medium — needs EBC cert. |
| Scale up to 10 kilns | 5 kilns | 10 kilns | ~Double revenue | Easy — CapEx + ₹7L |
| Add biochar product sales | 70% sold | 90% sold | + ₹1.6L/yr | Easy — more buyers |
| Reduce biomass cost | ₹580/t avg | ₹450/t (bagasse-heavy) | + ₹1.1L/yr | Easy — supplier renegotiation |
| Extend operating days | 280 days | 300 days | + ₹1.4L/yr | Medium — partial monsoon ops |

💡  The single highest-impact change: upgrade feedstock to 30% bamboo + 50% cotton stalk. This pushes Corg to 78–80%, unlocks premium EBC-Agro certification, and moves credit price from USD 135 → USD 164–187 — adding ₹8–12L/yr in revenue with zero additional CapEx.

4.  IMPLEMENTATION TIMELINE

| Phase | Months | Key Activities | Milestone / Gate |
| --- | --- | --- | --- |
| Pre-Registration | 1–3 | Legal entity setup, site prep, kiln fabrication, biomass MoU | Kilns ready, suppliers locked |
| CSI Onboarding | 3–5 | C-Sink Manager training, CSI application, artisan producer exams | CSI accreditation issued |
| First Production | 5–6 | Pilot burns, smartphone MRV calibration, first lab analysis | Lab results confirm WBC quality |
| Certification | 6–7 | CSI certifier inspection (announced), audit report | Certificate issued |
| Year 1 Operations | 6–12 | Production at 60% capacity, batch registry entries | First 86t biochar produced |
| First Credit Issuance | 8–10 | CSI issues credits to registry after audit | ~127 tCO2e credits live |
| First Revenue | 9–12 | Broker/Puro.earth sale, offtake agreement signed | First cash receipt |
| Year 2 Scale-Up | 12–18 | Ramp to 80%, annual audit, second lab analysis | Annual CSI recertification |
| Full Operations | 18+ | 100% capacity, stable credits + product revenue | Payback achieved |

📌  First carbon credit revenue expected in Month 9–12. First biochar product revenue (soil amendment sales) can begin in Month 6 — earlier than carbon credits and provides immediate cash flow.

What Makes This Work in India — Critical Success Factors

| Factor | Status | Action Needed |
| --- | --- | --- |
| CSI C-Sink Manager | Must appoint before any burns | Hire or designate — CSI training 2 days |
| Biomass supply chain | MoU with 3–4 farmers/FPOs | Lock 12-month supply at fixed price |
| Lab accreditation | CSI-approved lab required | List: Eurofins India, SGS, Intertek |
| Additionality proof | Mandatory per CSI 2024 Annex | Financial gap test — straightforward |
| Smartphone MRV | App-based batch logging | CSI provides app; 1 phone per 2 kilns |
| Buyer / offtake | International VCM buyer needed | Puro.earth, Varaha, direct corporate |

5.  DECISION SUMMARY — ALL 7 QUESTIONS ANSWERED

| Question | Answer | Confidence |
| --- | --- | --- |
| Is 5-kiln artisanal project viable? | YES — EBITDA ₹16.7L/yr at base case. Payback ~1 year. | ✅ High |
| Total CapEx / Annual OpEx / Revenue? | CapEx ₹15.3L ¦ OpEx ₹21.8L/yr ¦ Revenue ₹38.5L/yr (base) | ✅ High |
| Biomass needed (1/3 → biochar)? | 840t biomass/yr → 143t biochar at 20% yield. At 33% yield: 430t → 143t. | ✅ High |
| Carbon credit route profitable? | ₹33.9L from credits alone (base). Credits cover 88% of all OpEx. | ✅ High |
| Registration + production timeline? | Month 5: First burns. Month 8–10: First credits. Month 9–12: First revenue. | ✅ High |
| Payback within 3–5 years? | ~1 year (base). Even conservative scenario pays back in 1.6 years. | ✅ High |
| Biomass:Biochar:Credit ratio to stay viable? | 6:1:2.32 ratio. Corg ≥ 60% mandatory. Credit price floor: USD 70/t. | ✅ High |

BOARD RECOMMENDATION

PROCEED WITH PROJECT. Minimum viable investment ₹15.3 Lakhs. Target CSI registration by Month 5, first credits by Month 10. Upgrade feedstock to 30% bamboo in Year 2 to access premium USD 164+ pricing.

ANNEXURES

Annexure A — Technology: Kon-Tiki vs. Other Artisanal Kilns

| Technology | CSI § | Biochar Yield | Corg % | CapEx (₹) | India Suitability | Limitation |
| --- | --- | --- | --- | --- | --- | --- |
| Kon-Tiki Flame Curtain | §4.1 | 20–25% | 65–80% | ₹30–50K | ★★★★★ | Open burn — needs dry weather |
| TLUD Micro-Gasifier | §4.2 | 15–22% | 60–75% | ₹5–15K | ★★★★☆ | Very small batches (< 5 kg) |
| Drum Retort (200L) | Cond. | 22–35% | 55–70% | ₹8–20K | ★★★★☆ | Inconsistent temp control |
| Adam Retort | §4.2 | 25–35% | 65–75% | ₹50–120K | ★★★★☆ | Good for Year 2 scale-up |
| Flame Cap Panel Kiln | Cond. | 18–24% | 65–78% | ₹60–150K | ★★★★☆ | Newer — limited MRV data |
| Pit / Trench Kiln | ⚠️ | 15–20% | 40–55% | < ₹2K | ★★★☆☆ | High emissions, fails MRV |
| HTC (Hydrothermal) | ❌ | 45–65% | 45–60% | ₹15L+ | ★★☆☆☆ | NOT classified as biochar by CSI/EBC |

Source: Cornelissen et al. 2016 (PLOS ONE); CSI Global Artisan C-Sink Guidelines v1.0 (2024); EBC v10.5 (2025); ScienceDirect 2023

Annexure B — CSI Mandatory Requirements Checklist

| # | Requirement | Mandatory? | Cost (₹) | Reference |
| --- | --- | --- | --- | --- |
| 1 | Legal entity registered in India | ✅ Yes | Nominal | CSI Artisan §2 |
| 2 | CSI-accredited C-Sink Manager | ✅ Yes | ₹3.6L/yr | CSI Artisan §2.4 |
| 3 | Artisan producer training & exam | ✅ Yes | ₹15K one-time | CSI §2.1 |
| 4 | Kon-Tiki or TLUD technology only | ✅ Yes | Incl. in CapEx | CSI §4.1/4.2 |
| 5 | Sustainable biomass documentation | ✅ Yes | MoU with farmers | WBC §4 |
| 6 | Biochar Corg ≥ 60% (WBC-Agro) | ✅ Yes | Lab cost | WBC v1.1 §7 |
| 7 | H/Corg ratio ≤ 0.7 (stability) | ✅ Yes | Lab cost | EBC v10.5 §3 |
| 8 | Heavy metals within EBC limits | ✅ Yes | ₹15K/test | EBC §3 |
| 9 | PAH ≤ 12 mg/kg (EBC-Agro class) | ✅ Yes | ₹25K/test | EBC §3 |
| 10 | Batch QR registration on CSI app | ✅ Yes | Free (app) | CSI Artisan §3 |
| 11 | Annual certifier audit | ✅ Yes | ₹0.8L/yr | CSI §6 |
| 12 | 10% buffer pool deposit | ✅ Yes | Deducted from credits | Global C-Sink §4 |
| 13 | Additionality demonstration | ✅ Yes | ~₹50K (consultant) | CSI Additionality 2024 |
| 14 | No HTC process (not biochar) | ℹ️ Note | N/A | EBC §1 |

Annexure C — Scenario Analysis (All Inputs Changeable in Excel Model)

| Scenario | Credit Price (USD/t) | Annual Rev (₹L) | EBITDA (₹L) | Payback (yrs) | Verdict |
| --- | --- | --- | --- | --- | --- |
| Worst Case | USD 80 | ₹24.8 | ₹3.0 | ~5.1 yrs | ⚠️ Marginal |
| Conservative | USD 100 | ₹30.6 | ₹8.8 | ~1.7 yrs | ✅ Viable |
| Base Case (5 kilns) | USD 135 | ₹38.5 | ₹16.7 | ~0.9 yr | ✅ Strong |
| Optimistic | USD 164 | ₹45.5 | ₹23.7 | < 1 yr | ✅ Very Strong |
| Premium Quality | USD 187 | ₹50.2 | ₹28.4 | < 1 yr | ✅ Excellent |
| Scaled Up (10 kilns) | USD 187 | ₹100.4 | ₹56.8 | < 1 yr | ✅ Best Case |

Worst Case (USD 80/t) is still cash-flow positive but payback extends to 5 years — on the edge of viability. This scenario would require artisanal discounts of 57% vs international market. Highly unlikely given S&P assessed India price of USD 125–135/t in 2025.

Annexure D — Key References

1.  CSI Global Artisan C-Sink Guidelines v1.0, March 2024. carbon-standards.com

2.  World Biochar Certificate v1.1, December 2024. european-biochar.org

3.  European Biochar Certificate v10.5, August 2025. Carbon Standards International.

4.  Cornelissen, G. et al. (2016). Emissions and char quality of flame-curtain Kon-Tiki kilns. PLOS ONE. DOI: 10.1371/journal.pone.0154617

5.  S&P Global Platts (Nov 2025). Biochar India Current Year assessed at USD 135/tCO2e.

6.  CDR.fyi (2025). Biochar Carbon Removal Market Snapshot. BCR market grew to USD 181.5M in 2024 (CAGR 131.6%).

7.  IBI (Jan 2026). Biochar as a Diversified CDR Pathway. Indian ventures: Varaha, Carboneers, KriShe Carbon, SunCarbon, Equilibrium.

8.  Sylvera (2025). Average biochar credit price USD 164/t. Durable CDR market leader with 89.4% share of Q2 2025 deliveries.

9.  Planboo (2025). Minimum viable project scale: 2,500t biomass/yr → ~500–600t biochar → ~1,000 CDRCs.

10. European Commission CRCF Regulation (Feb 2026). BCR formally adopted as permanent carbon removal category.