MANGROVE CARBON CREDIT – ECONOMIC FEASIBILITY REPORT

Project Location: Gujarat Coast (including Jamnagar – existing 35 ha)
Standards: Verra (VCS) | Plan Vivo Foundation
Prepared by: C-GEM 
Date: 7th April 2026

- Introduction

This report evaluates the economic feasibility of mangrove-based carbon credit development in Gujarat and similar Indian coastal ecosystems. While an existing 35 ha plantation in Jamnagar provides a strong ecological base, it is not economically viable as a standalone carbon project due to high transaction and verification costs.

Key Findings

- Mangroves store 3–5× more carbon than terrestrial forests (Donato et al., 2011).

- Economically viable scale begins at ~2000 ha, with strong returns at ~5000 ha+.

- Carbon sequestration range: 18–35 tCO₂e/ha/year (India-specific conservative range).

- Carbon prices expected to increase from USD 12 → USD 30+/tCO₂e over 10 years.

- Payback achievable in 5–7 years (≥2000 ha) and 3–5 years (5000 ha).

- PROJECT SCALE JUSTIFICATION

| Scale | Feasibility | Reason |
| --- | --- | --- |
| 35 ha (existing) | Not viable | High fixed costs dominate |
| 1000 ha | Marginal | Limited economies of scale |
| 2000 ha | Viable | Cost dilution begins |
| 5000 ha | Highly viable | Optimal for investors |
| 7000–10000 ha | Premium scale | Institutional-grade projects |

- SPECIES MIX & CARBON PERFORMANCE (INDIA CONTEXT)

| Species | Suitability (Gujarat/India) | Carbon Sequestration (tCO₂e/ha/yr) | Role |
| --- | --- | --- | --- |
| Avicennia marina | ★★★★★ | 8 – 14 | Pioneer, high survival |
| Rhizophora mucronata | ★★★★☆ | 12 – 18.6 | Highest carbon stock |
| Ceriops tagal | ★★★★☆ | 8 – 12 | Dense biomass |
| Aegiceras corniculatum | ★★★☆☆ | 5 – 8 | Transition zones |
| Excoecaria agallocha | ★★★☆☆ | 4 – 6 | Buffer zones |

- Highest carbon sequestration species: Rhizophora mucronata

- Soil carbon contributes 60–80% of total stock (IPCC Wetlands Supplement, 2014)

- Cost Structure ( 5000 ha reference)

| Cost Component | Unit Cost | Total (INR) | Notes |
| --- | --- | --- | --- |
| PDD Preparation | Lump sum | 8,00,000 | Multi-site |
| Registry Fees (Verra + Plan Vivo) | USD 800 | ~75,000 | One-time |
| Validation (DOE) | Lump sum | 12,00,000 | Scale-adjusted |
| Legal & Compliance | Lump sum | 5,00,000 | CRZ + land |
| GIS & Baseline | Lump sum | 6,00,000 | Mapping + SOC |
| Nursery Development | ₹25,000/ha | 12.5 Cr | Phased |
| Plantation Cost | ₹35,000/ha | 17.5 Cr | Includes labour |
| Sampling & MRV Setup | Lump sum | 8,00,000 | Initial |
| Community & FPIC | Lump sum | 5,00,000 | Required (Plan Vivo) |
| Total Fixed Cost | — | ~31–33 Cr |  |

Recurring Annual Costs

- Monitoring & MRV: ₹ 5 – 10 lakh

- Verification (avg): ₹8–10 lakh

- Maintenance & replanting: ₹ 20 lakh

- Project management: ₹ 25 lakh

- CARBON CREDIT & REVENUE PROJECTIONS

Assumptions:

- Sequestration: 25 tCO₂e/ha/year (moderate case)

- Buffer deduction: 15% (Verra)

- Exchange rate: 1 USD = ₹94

- Price escalation: 8–10% annually

- Revenue Projection

| Year | Carbon Price (USD/t) | Net Credits (tCO₂e) | Revenue (INR Cr) |
| --- | --- | --- | --- |
| Year 1 | 12 | 106,250 | 11.98 |
| Year 3 | 16 | 106,250 | 15.97 |
| Year 5 | 20 | 106,250 | 19.96 |
| Year 7 | 24 | 106,250 | 23.95 |
| Year 10 | 30 | 106,250 | 29.94 |

Credits = 5000 × 25 × 0.85 = 106,250 tCO₂e/year

- Timeline

| Phase | Duration | Activity |
| --- | --- | --- |
| Phase 1 | 0–6 months | Baseline, PDD |
| Phase 2 | 6–12 months | Validation |
| Phase 3 | 12–18 months | Registration |
| Phase 4 | 18–24 months | First issuance |
| Phase 5 | Year 2+ | Revenue cycle |

- Payback and Financial Analysis

| Scale | Payback Period | Viability |
| --- | --- | --- |
| 35 ha | >20 years | Not viable |
| 1000 ha | 10–15 years | Weak |
| 2000 ha | 6–8 years | Viable |
| 5000 ha | 3–5 years | Strong |
| 10000 ha | <3 years | Institutional |

Annexture

Table 1: Fixed cost vs Credit volume

| Parameter | 35 ha (Existing) | 500 ha | 2,000 ha | 10,000 ha |
| --- | --- | --- | --- | --- |
| Est. Annual Credits (net, tCO2e) | ~530 | ~7,650 | ~30,600 | ~1,53,000 |
| Fixed Setup Cost (INR Lakh) | 17–31 | 20–35 | 22–38 | 28–45 |
| Fixed Cost / tonne (INR) | 320–585 | 26–46 | 7–12 | 2–3 |
| Annual Op. Cost (INR Lakh/yr) | 3.75–7 | 15–28 | 35–65 | 120–200 |
| Annual Revenue @ USD15/t (INR Lakh) | ~4.4 | ~63.7 | ~2,54.9 | ~12,74.9 |
| Net Annual Surplus (INR Lakh) | Deficit | ~38–48 | ~190–220 | ~1,075–1,155 |
| Viability Status | NOT VIABLE | MARGINAL | VIABLE | HIGHLY VIABLE |

Key Assumption: Sequestration rate = 22 tCO2e/ha/yr (blended conservative average for Indian coastal mangroves, Avicennia + Rhizophora mix). Net credits after 15% Verra buffer deduction. USD/INR = 83. Carbon price = USD 15/tonne (moderate VCM scenario).

Table 2: Recommended Density by Species

| Species | Common Name | Density (plants/ha) | Plant Spacing | Per-Plant Cost (INR, nursery) | Cost/ha (Plants Only, INR) |
| --- | --- | --- | --- | --- | --- |
| Rhizophora mucronata | Loop-root Mangrove | 3,500–4,000 | 1.6m × 1.6m | 35–45 | 1,22,500–1,80,000 |
| Avicennia marina | Grey Mangrove | 4,000–5,000 | 1.4m × 1.4m | 20–30 | 80,000–1,50,000 |
| Bruguiera gymnorhiza | Large-leafed Orange | 3,000–3,500 | 1.8m × 1.8m | 40–55 | 1,20,000–1,92,500 |
| Ceriops tagal | Yellow Mangrove | 4,500–5,000 | 1.4m × 1.4m | 25–35 | 1,12,500–1,75,000 |
| Sonneratia apetala | Mangrove Apple | 2,500–3,000 | 2.0m × 2.0m | 30–40 | 75,000–1,20,000 |
| Aegiceras corniculatum | River Mangrove | 5,000–6,000 | 1.3m × 1.3m | 15–20 | 75,000–1,20,000 |

Note:  Project-wide blended density assumption: 4,000 plants/ha (weighted average across species mix). Per-plant nursery cost: INR 28 (blended). Plant material cost per hectare: INR 1,12,000. This is the largest single line-item in per-ha plantation cost.

Table 3: Species Mix for Carbon Credit Project (Pan-India)

| Region | Primary Species (60%) | Secondary (30%) | Pioneer (10%) | Blended Seq. (tCO2e/ha/yr) | Density (plants/ha) |
| --- | --- | --- | --- | --- | --- |
| Gujarat (Jamnagar, Kutch) | Avicennia marina | Ceriops tagal | Aegiceras | 18–22 | 4,200–5,000 |
| Maharashtra / Goa | Avicennia officinalis | Rhizophora mucronata | Sonneratia | 22–26 | 3,800–4,500 |
| Odisha / Andhra Pradesh | Avicennia + Ceriops | Rhizophora | Aegiceras | 20–25 | 4,000–4,800 |
| West Bengal / Sundarbans adj. | Sonneratia apetala | Bruguiera gymnorhiza | Ceriops | 24–30 | 3,500–4,000 |
| Kerala / Tamil Nadu | Rhizophora mucronata | Bruguiera | Avicennia | 22–28 | 3,600–4,200 |

Table 4 : Detailed Per- Hectare Plantation Cost

| # | Cost Item | Unit Rate | Per Hectare (INR) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Propagule / Seedling Production (Nursery) | INR 28/plant × 4,000 | 1,12,000 | Shade nets, containers, tidal hardening, 6-month nursery |
| 2 | Nursery Establishment (amortised per ha) | Lumpsum/ha | 8,000–12,000 | Infrastructure cost spread over project life |
| 3 | Site Survey, Tidal Mapping & Geo-tagging | INR/ha | 6,000–8,000 | GNSS, drone, species suitability mapping |
| 4 | Site Preparation (tidal clearing, planting lines) | INR/ha | 8,000–12,000 | Mangrove sites need minimal intervention |
| 5 | Planting Labour (tidal-window planting, staking) | INR/ha | 18,000–25,000 | ~8 workers × 3 tidal windows; incl. wages + food |
| 6 | Field Supervisor (2 per 100 ha, annual) | INR 30,000/ha/yr | 30,000 | Salary INR 3.0 L/yr per supervisor |
| 7 | Community / Daily Labour (patrol, maintenance) | 150 person-days/ha | 15,000–18,000 | INR 100–120/person-day; local community |
| 8 | Transport & Boat Logistics | INR/ha | 8,000–12,000 | Coastal terrain; boat access for intertidal zones |
| 9 | Gap-Fill Replanting (Year 2, ~20% mortality) | INR 28 × 800 plants | 22,400 | 20% mortality gap-fill; critical for MRV baseline |
| 10 | Annual Maintenance (Year 2–5) | INR/ha/yr | 8,000–10,000 | Debris clearing, mortality check, record |
| TOTAL — Per Hectare (Year 1 Planting) |  | — | INR 1,87,000–2,09,000 | Blended: INR 1,98,000/ha (Year 1) |

Note : Key assumption: 4,000 plants/ha at INR 28/plant = INR 1,12,000/ha for plant material alone (57% of total per-ha cost). Annual 5% inflation escalation applies from Year 2: Year 3 per-ha cost ≈ INR 2,18,000; Year 5 ≈ INR 2,41,000; Year 10 ≈ INR 3,08,000.

Table 5 : Total Plant Requirement by scenario

| Scenario | Target Area | Density (plants/ha) | Total Plants Required | Total Plant Material Cost (INR Cr) |
| --- | --- | --- | --- | --- |
| 35 ha (Existing — Jamnagar) | 35 ha | 4,200 (Avicennia) | 1,47,000 | 0.41 |
| 1,000 ha — 10-Year Phase | 1,000 ha | 4,000 (blended) | 40,00,000 | 11.2 |
| 2,000 ha — Recommended Min. | 2,000 ha | 4,000 (blended) | 80,00,000 | 22.4 |
| 5,000 ha — Optimal Scale | 5,000 ha | 4,000 (blended) | 2,00,00,000 | 56.0 |

Table 6 : Scale Viability Framework

| Metric | 35 ha (Existing) | 1,000 ha | 2,000 ha (Rec. Min.) | 5,000 ha (Optimal) |
| --- | --- | --- | --- | --- |
| Annual Net Credits @ Maturity (tCO2e)=( 35*22*0.85*(1-0.20) | ~530 | ~15,300 | ~30,600 | ~76,500 |
| Annual Revenue @ USD 12 (INR Lakh) | ~4.7 | ~136 | ~272 | ~681 |
| Annual Opex at Maturity (INR Lakh) | ~5.5 | ~32–50 | ~58–90 | ~115–175 |
| Net Annual Surplus (INR Lakh) | DEFICIT | ~86–104 | ~182–214 | ~506–566 |
| Simple Payback Period | N/A | ~8–9 yrs | ~6–7 yrs | ~5 yrs |
| 25-Yr NPV @ 10% DR (INR Cr) | Negative | ~8–10 | ~18–22 | ~46–55 |
| Break-even Carbon Price (USD/t) | ~23 | ~12 | ~10 | ~9 |
| Fixed Cost per tonne CO2e (INR) | ~320–580 | ~16–25 | ~8–12 | ~3–5 |
| VERDICT | NOT VIABLE | MARGINAL | VIABLE | STRONGLY VIABLE |

Note: USD = INR 94 (April 2026). Sequestration: 22 tCO2e/ha/yr blended base, 2% annual growth as biomass matures (capped at 30 tCO2e). Net credits = gross × 0.85 (15% Verra buffer). Carbon price: USD 12/t base Year 1, 5% annual escalation. 1,000 ha classified MARGINAL because at USD 8 spot price (floor scenario), NPV turns negative

Table 9 ; Pay back period

| Scale | Net Credits/yr (tCO2e) | Annual Rev. (INR Lakh) | Net Surplus (INR Lakh) | Payback |
| --- | --- | --- | --- | --- |
| 2,500 ha | 38,250 | ~339 | ~229–261 | ~6 yrs |
| 3,000 ha | 45,900 | ~407 | ~275–313 | ~5–6 yrs |
| 7,000 ha | 1,07,100 | ~949 | ~703–773 | ~4.5 yrs |
| 10,000 ha | 1,53,000 | ~1,356 | ~1,038–1,118 | ~4 yrs |

Table 10: Annual Cost Input — 2,000 ha (INR Lakh)

| Year | New Ha Planted | New Plant Cost (INR L) | Gap-Fill & Maint. (INR L) | Annual Opex (INR L) | Total Annual Cost (INR L) | Cumul. Invest. (INR L) |
| --- | --- | --- | --- | --- | --- | --- |
| Year 1 | 35 ha | 6.7 | 7.8 | 58.0 | 72.5 | 72.5 |
| Year 2 | 200 ha | 40.1 | 62.8 | 60.9 | 163.8 | 236.3 |
| Year 3 | 200 ha | 42.1 | 62.8 | 63.9 | 168.8 | 405.1 |
| Year 4 | 200 ha | 44.2 | 62.8 | 67.1 | 174.1 | 579.2 |
| Year 5 | 200 ha | 46.4 | 62.8 | 70.5 | 179.7 | 758.9 |
| Year 6 | 200 ha | 48.8 | 62.8 | 74.0 | 185.6 | 944.5 |
| Year 7 | 200 ha | 51.2 | 62.8 | 77.7 | 191.7 | 1136.2 |
| Year 8 | 200 ha | 53.8 | 62.8 | 81.6 | 198.2 | 1334.4 |
| Year 9 | 200 ha | 56.4 | 62.8 | 85.7 | 204.9 | 1539.3 |
| Year 10 | 365 ha | 108.2 | 114.7 | 90.0 | 312.9 | 1852.2 |

Year 1 includes existing 35 ha Jamnagar anchor block. Per-ha cost: INR 1,98,000 (Year 1) escalating at 5%/yr. Gap-fill cost: INR 22,400/ha (800 plants × INR 28). Opex starts low, scales with cumulative planted area. Fixed one-time costs (PDD, registry, validation: INR 14–24 Lakh) are in addition to above and are incurred primarily in Year 1–2.

Table 11: Annual Cost Input — 5,000 ha (INR Lakh)

| Year | New Ha Planted | New Plant Cost (INR L) | Gap-Fill & Maint. (INR L) | Annual Opex (INR L) | Total Annual Cost (INR L) | Cumul. Invest. (INR L) |
| --- | --- | --- | --- | --- | --- | --- |
| Year 1 | 35 ha | 6.7 | 7.8 | 115.0 | 129.5 | 129.5 |
| Year 2 | 500 ha | 100.3 | 157.0 | 120.8 | 378.1 | 507.6 |
| Year 3 | 500 ha | 105.3 | 157.0 | 126.8 | 389.1 | 896.7 |
| Year 4 | 500 ha | 110.6 | 157.0 | 133.1 | 400.7 | 1297.4 |
| Year 5 | 500 ha | 116.1 | 157.0 | 139.8 | 412.9 | 1710.3 |
| Year 6 | 500 ha | 121.9 | 157.0 | 146.8 | 425.7 | 2136.0 |
| Year 7 | 500 ha | 128.0 | 157.0 | 154.1 | 439.1 | 2575.1 |
| Year 8 | 500 ha | 134.4 | 157.0 | 161.8 | 453.2 | 3028.3 |
| Year 9 | 500 ha | 141.1 | 157.0 | 169.9 | 468.0 | 3496.3 |
| Year 10 | 965 ha | 285.9 | 303.1 | 178.4 | 767.4 | 4263.7 |

Table 12: Species Mix — Year-Wise Carbon Sequestration Projection ( Carbon Projection -2000 ha ( tco2 e/yr)

| Year | Effective Credit Ha | Seq. Rate (tCO2e/ha/yr) | Gross Credits (tCO2e) | Net Credits (tCO2e, -15% buf) | Carbon Price (USD/t ¦ INR/t) | Gross Revenue (INR Lakh) |
| --- | --- | --- | --- | --- | --- | --- |
| Year 1 | — | 22.0 | — | — | USD 12.00 ¦ INR 1128 | — |
| Year 2 | — | 22.4 | — | — | USD 12.60 ¦ INR 1184 | — |
| Year 3 | 30 | 22.9 | 687 | 584 | USD 13.23 ¦ INR 1244 | 7.3 |
| Year 4 | 200 | 23.3 | 4,660 | 3,961 | USD 13.89 ¦ INR 1306 | 51.7 |
| Year 5 | 370 | 23.8 | 8,806 | 7,485 | USD 14.59 ¦ INR 1371 | 102.7 |
| Year 6 | 540 | 24.3 | 13,122 | 11,154 | USD 15.32 ¦ INR 1440 | 160.6 |
| Year 7 | 710 | 24.8 | 17,608 | 14,967 | USD 16.08 ¦ INR 1512 | 226.2 |
| Year 8 | 880 | 25.3 | 22,264 | 18,924 | USD 16.89 ¦ INR 1588 | 300.4 |
| Year 9 | 1,050 | 25.8 | 27,090 | 23,027 | USD 17.73 ¦ INR 1667 | 383.8 |
| Year 10 | 1,220 | 26.3 | 32,086 | 27,273 | USD 18.62 ¦ INR 1750 | 477.4 |

Carbon price escalation: USD 12.00 (Yr1) → USD 13.07 (Yr3) → USD 15.31 (Yr6) → USD 18.58 (Yr10) → USD 30.54 (Yr20). At USD 20/t (achievable by Yr 11–12), 2,000 ha generates INR 54+ Crore cumulative over 25 years. Sequestration rate grows 2%/yr as biomass matures: 22.0 (Yr1) → 23.3 (Yr4) → 25.8 (Yr8) → 26.8 (Yr10).

Table 13: Year Wise Revenue Projection & NET  P&L (2,000 ha Scenario (INR Lakh)

| Yr | Net Credits (tCO2e) | Carbon Price (USD) | Gross Rev (INR L) | Total Cost (INR L) | Net Surplus (INR L) | Cumul. Surplus (INR L) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Y1 | — | 12.00 | — | 91.5 | -91.5 | -91.5 | Pre-Revenue |
| Y2 | — | 12.60 | — | 168.8 | -168.8 | -260.3 | Pre-Revenue |
| Y3 | 584 | 13.23 | 7.3 | 168.8 | -161.5 | -421.8 | Deficit |
| Y4 | 3,961 | 13.89 | 51.7 | 174.1 | -122.4 | -544.2 | Deficit |
| Y5 | 7,485 | 14.59 | 102.7 | 179.7 | -77.0 | -621.2 | Deficit |
| Y6 | 11,154 | 15.32 | 160.6 | 185.6 | -25.0 | -646.2 | Deficit |
| Y7 | 14,967 | 16.08 | 226.2 | 191.7 | 34.5 | -611.7 | Surplus |
| Y8 | 18,924 | 16.89 | 300.4 | 198.2 | 102.2 | -509.5 | Surplus |
| Y9 | 23,027 | 17.73 | 383.8 | 204.9 | 178.9 | -330.6 | Surplus |
| Y10 | 27,273 | 18.62 | 477.4 | 312.9 | 164.5 | -166.1 | Surplus |

Carbon price escalation modelled at 5%/yr from USD 12.00 base (Apr 2026 VCM average for blue carbon). This is conservative — Article 6 / CORSIA bilateral trades are already at USD 25–50. Payback for 2,000 ha occurs in Year 7–8 under base price; Year 5–6 at USD 18+ (premium blue carbon tier). 5,000 ha reaches payback in Year 5 under base price

Table 14: One Time & Fixed Project Costs

| # | Cost Item | Registry / Authority | Cost (INR) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Project Design Document (PDD) | Verra / Plan Vivo | 3,50,000–6,00,000 | Baseline, additionality, monitoring plan |
| 2 | Verra VCS Registry Listing | Verra | INR 47,000 (USD 500 × 94) | One-time; per project ID |
| 3 | Plan Vivo Registration | Plan Vivo | INR 28,200 (USD 300 × 94) | Community premium; optional |
| 4 | India CCTS Registration | BEE / MoP | INR 50,000–1,00,000 | Domestic carbon market |
| 5 | Initial DOE Validation Audit | Bureau Veritas / DNV | 4,00,000–7,00,000 | Third-party Designated Op. Entity |
| 6 | Legal, CRZ & Forest Clearances | MoEFCC / States | 1,00,000–2,50,000 | Per state; multi-state projects higher |
| 7 | Boundary Survey & GIS (full project) | All | 80,000–1,50,000 | DGPS, drone, satellite imagery |
| 8 | Baseline Carbon Inventory (AGB + SOC) | VM0033 / IPCC Tier 2 | 1,50,000–2,50,000 | Soil cores to 1m depth; allometric |
| 9 | Community FPIC & Benefit-Sharing Plan | Plan Vivo | 80,000–1,50,000 | Mandatory if Plan Vivo registered |
| 10 | MRV Software + IT Setup | All | 1,00,000–2,00,000 | Monitoring, Reporting, Verification tools |
| TOTAL | — | — | INR 13.8 L – 24.5 L | ~USD 1.47 L – 2.61 L at INR 94 |

Table 15: Key Assumptions Summary

| Parameter | Value Used | Justification / Source |
| --- | --- | --- |
| USD to INR Exchange Rate | 1 USD = INR 94 | April 2026 market rate |
| Plantation Density (blended) | 4,000 plants/ha | Weighted avg. across species mix |
| Per-Plant Nursery Cost (blended) | INR 28/plant | Coastal nursery ops; 6-month hardening |
| Per-Hectare Plant Cost | INR 1,12,000 | 4,000 × INR 28 |
| Total Per-Ha Plantation Cost (Y1) | INR 1,98,000 | All-in; see Section 2 breakdown |
| Blended Sequestration Rate | 22 tCO2e/ha/yr (base) | Conservative; India coastal avg. |
| Annual Seq. Growth Rate | 2%/yr, capped at 30 | Biomass maturation + SOC accumulation |
| Verra Buffer Pool Deduction | 15% of gross credits | VM0033 permanence buffer requirement |
| Survival Rate (post Year 1) | 85% | Indian coastal mangrove planting avg. |
| Carbon Price (Base, Year 1) | USD 12.00/tCO2e | 2026 VCM blue carbon spot avg. |
| Annual Carbon Price Escalation | 5%/yr over 10 years | Conservative VCM price trajectory |
| Annual Cost Inflation | 5%/yr | India construction/labour inflation |
| Credit Lag (first issuance) | Year 3 | 2-year verification cycle required |

Strategic Recommendations

1.  Use the existing 35 ha Jamnagar plantation as the PDD anchor block immediately — baseline data collection, soil core sampling, and boundary demarcation should begin in Q2 2026.

2.  Commit to a minimum 2,000 ha 10-year programme. Revenue breaks even in Year 7–8 at base carbon price; Year 5–6 at premium tier (USD 18+). Below 2,000 ha, fixed cost per tonne is too high for commercial viability.

3.  Prioritise eastern India sites (Odisha, West Bengal periphery, Kerala) for 40–50% of planted area — these regions support Rhizophora + Bruguiera species delivering 24–30 tCO2e/ha/yr vs. 18–22 for Gujarat-only. This alone can improve project NPV by 25–35%.

4.  Maintain blended density of 4,000 plants/ha. Do not reduce below 3,000 plants/ha to cut cost — below this density, canopy closure is delayed by 2–3 years, deferring carbon credit issuance and SOC accumulation significantly.

5.  Dual-register on Verra (VCS) + Plan Vivo. Plan Vivo's community benefit narrative attracts European corporate buyers who pay 15–30% price premiums. Concurrently file for India CCTS for domestic market optionality.

6.  Conduct full IPCC Tier-2 SOC baseline to 1-metre depth on all sites. SOC represents 60–80% of total mangrove carbon. Thorough baseline measurement can increase issuable credits by 30–50% above AGB-only estimates.

7.  Engage a carbon broker / offtake partner before DOE validation is complete. Forward contracts at USD 15–20/t reduce price risk and improve bankability of the project for co-investors or NABARD green bonds.

8.  After Year 5 financial review, scale to 5,000 ha using project surplus as equity. At 5,000 ha and USD 15/t, net annual surplus exceeds INR 5 Crore; at USD 20+, exceeds INR 8 Crore/yr.

Applicable Verra Methodologies

1.  VM0033 v2.0 — Tidal Wetland and Seagrass Restoration. Primary methodology. Covers AGB, BGB, soil organic carbon, dead wood. Mandatory for all coastal mangrove sites.

2.  VM0007 — REDD+ Methodology Framework. Applicable where degraded mangrove avoidance component is included.

3.  AR-ACM0003 — Afforestation & Reforestation. For sites with no prior mangrove cover (Gujarat tidal flat expansions)

Additionality & Permanence

Additionality: Plantation is additional when carbon finance is the primary enabling mechanism. All batches planted Year 2 onward are clearly additional. The Jamnagar 35 ha may qualify if originally established without government carbon grant funding.

Permanence: Verra 15% buffer pool withholding hedges cyclone, storm surge, and sea-level rise risks. Multi-state distribution across 4+ ecoregions reduces systemic risk.

Buffer & Permanence Period: VM0033 allows 100-year permanence period with 30-year crediting period (renewable). Long-duration nature of soil carbon significantly outweighs AGB permanence concerns.

Project Legality, Additionality & Registry Methodology

Indian Regulatory Compliance

▸CRZ Notification 2019 (MoEFCC): All intertidal mangrove plantation and restoration is permitted under CRZ-I provisions. No construction involved. State coastal zone management authority permissions required per site.

▸ Forest Conservation Act 1980: Applicable where sites border notified forests. Community forest rights under FRA 2006 relevant for eastern coast projects (Odisha, West Bengal).

▸ Carbon Credit Trading Scheme 2023 (BEE/MoP): India's domestic voluntary carbon market. Parallel CCTS registration alongside Verra/Plan Vivo recommended for price stack and future compliance linkage.

▸ NDC Alignment: India's Updated NDC (2022) targets 2.5–3 billion tCO₂e additional carbon sink through forest/tree cover by 2030 — mangrove projects directly aligned and eligible for NABARD/GEF co-financing.